## Slide 1
ANAGEMENT
M
ROJECT
P
Muhammad Tahir Nadeem

## Slide 2
Objectives
Understand the difference between a project and project management
Develop a working knowledge of how to properly develop a project for success
Develop a Budget for a project
Schedule project activities using a Gantt chart

## Slide 3: Sample Projects for activity
Fencing of college
A model Science exhibition in School
One week Training workshop for Primary Teachers
Development of Computer Lab

## Slide 4
A project is a sequence of unique, complex, and connected activities having one goal or purpose and that must be completed by a specific time, within budget, and according to specifications.
What is a Project?

## Slide 5
Projects are oriented towards a goal.
There is something unique about every project.
Projects have a finite duration.
Projects require coordination of interrelated activities.
Project Management Criteria

## Slide 6
Project management is a set of principles and tools for
  Defining
  Planning
  Executing
  Controlling . . . and
  Completing a PROJECT
What is Project Management?

## Slide 7
Organize your Method towards Goal
Generate a credible schedule
Track progress and control your project
Identify where to focus your efforts
Identify problems early – before they are crises
Saves you TIME….MONEY
If you fail to plan, PLAN TO FAIL
Why is Project Management Important?

## Slide 8
Five Phases of Project Management
Scoping the
Project
Adapted from Weiss, J.W., and Wysocki, R.K. 1992. 5-Phase Project Management:
A Practical Planning and Implementation Guide. Reading, MA: Addison Wesley.
Developing the
Plan
Scoping the
Project
Launching the
Plan
Monitoring &
Controlling
Closing Out the
Project

## Slide 9
Scoping The Project
Define the
Project Objectives
State the Problem/
Opportunity
Establish the
Project Goal
Identify the
Success Criteria
List Assumptions,
Risks, Obstacles
Adapted from Weiss, J.W., and Wysocki, R.K. 1992. 5-Phase Project Management:
A Practical Planning and Implementation Guide. Reading, MA: Addison Wesley.

## Slide 10
Scoping Document Example
Problem/opportunity
Project name, sponsor, manager
Singular Project Goal
Objectives that are Specific, Measurable, Assignable, Realistic, Time based (SMART)
Success criteria
Assumptions, risks, obstacles

## Slide 11: Scoping the document…..
A short, and straight forward piece of information covering
---- what is to be done
  -- why it is to be done
  -- value it provides if it is done
  Do not use technical language!

## Slide 12
Scope the Project: Problem/Opportunity
communicate why the project should be accomplished
Need, Demand, Gap, Deficiency, Improvement

## Slide 13
Scope the Project - Goal
A project has one primary goal: to give purpose and direction
  Defines the final deliverable and outcome
  States in clear terms what is to be accomplished

## Slide 14
Scope the Project – Objectives & Success Criteria
SMART Objectives
  Specific
  Measurable
  Assignable
  Realistic
  Time-related
Success Criteria
  Clearly states the bottom-line impact
  Quantifies outcomes so success can be measured

## Slide 15
Scope the Project: Assumptions, Risks
Identify factors that might affect the outcome or completion of the project
Used to alert management to factors that may interfere with project work
Types of assumptions and risks
  Technological
  Environmental
  Interpersonal
  Cultural
  Political

## Slide 16
Project Scoping Form |  | 
Project Name | Project Manager | Team Members
Problem / Opportunity (Why do this project?): |  | 
Project Goal: |  | 
Objectives (Specific, Measurable, Assignable), Duration? Cost? |  | 
Success Criteria (Outcomes): |  | 
Assumptions, Risks, Obstacles: |  | 

## Slide 17
Scope the Project
Create a scoping document for your project;
Construction of Computer Lab
ACTIVITY #1

## Slide 18: Objectives
Completion of lab with economy, accuracy and efficiency
Provision of latest equipment
To Ensure safety and security
Maximum use of Lab

## Slide 19: Success Criteria
Students will be able to operate hardware and software
More online searches
Better research and assignment work at campus
More admissions in college
More technology in community
Improvement and development in IT

## Slide 20: Assumptions, Risks, Obstacles
Availability of equipment
Availability of staff and trainer
Misuse of computers
Maintenance issues

## Slide 21
Five Phases of Project Management
Scoping the
Project
Adapted from Weiss, J.W., and Wysocki, R.K. 1992. 5-Phase Project Management:
A Practical Planning and Implementation Guide. Reading, MA: Addison Wesley.
Developing the
Plan
Scoping the
Project
Launching the
Plan
Monitoring &
Controlling
Closing Out the
Project

## Slide 22
Developing The Plan
Construct/Analyze
Project Network
Prepare the
Project Proposal
Identify Project
Tasks (WBS)
Estimate Task
Duration
Determine Resource
Requirements

## Slide 23
Planning the Project: Work Breakdown Structure (WBS) Contents, SOW, Steps, Milestone
A WBS is the functional decomposition of a system
Breaks the project into chunks of work at a level of detail that meets planning and scheduling needs

## Slide 24: Fencing
Meeting
Proposals/alternatives
Meeting
Survey
Decision
Purchase
Contract
Supervision

## Slide 25
WBS Example: Grocery Store
Prepare at home (level 1 task)
  Create Grocery List (level 2 task)
  check pantry for needed items (level 3 task)
  check refrigerator for needed items
  check items in refrigerator for expiration date
  Determine method of payment
Transport to store
  Select method of transportation, e.g., car
  Select route
  Drive to store
  Park
Prepare at store
Select method of holding groceries
Plan for gathering groceries
etc.

## Slide 26
WBS Completeness
Status/completion are measurable
Clearly defined start/end events
Activity has a deliverable
Time/cost easily estimated
Activity duration within acceptable limits
Work assignments are independent

## Slide 27
Project Planning Activity
Create a work break down structure (WBS) for the project you identified in the scoping document. Identify and sequence tasks.
ACTIVITY #2

## Slide 28
Project Planning: Resources 5M
Men - skills and value
Management
Machinery/Equipment
Money
Materials
Time

## Slide 29
Duration - Estimation
Similarity to other activities
Historical data
Expert advice

## Slide 30
Duration Is a Cause of Variation
Sources of variation:
  Varying skill levels
  Unexpected events
  Efficiency of work time
  Mistakes and misunderstandings

## Slide 31
Resource Activity
Identify all the resources required for each activity
Estimate the duration of each task

## Slide 32
Dependencies
Linkage between and among activities/tasks
Dependencies create the backbone of the project network

## Slide 33
Dependencies
Finish to start
Predecessor Task: A
Successor Task: B
Arrow head indicates dependency relationship: Task B cannot begin until Task A is complete
A
B

## Slide 34
Gantt Chart
Visual scheduling tool
Graphical representation of information in WBS
Show dependencies between tasks, personnel, and other resources allocations
Track progress towards completion

## Slide 35
Building a Gantt Chart
List all tasks and milestones from the WBS along the vertical axis
List time frame along the horizontal axis
Activity 1
Activity 2
Milestone
Time Frame: day 1 day 2 day3

## Slide 36
Building a Gantt Chart
Activities: Create box the length of each activity time duration
  E.g., activity one is scheduled from day1-day3
Milestones: Create a diamond on the day the milestone is scheduled to be completed
Activity 1
Activity 2
Milestone
Time Frame: day 1 day 2 day3

## Slide 37
Building a Gantt Chart
Dependencies: Show dependencies between activities with arrows
  E.g., activity 2 cannot start until activity 1 is complete
Activity 1
Activity 2
Milestone
Time Frame: day 1 day 2 day3… day 23

## Slide 39
Gantt Chart – Example
Estimated time to complete a task
Tasks
Bars indicate time requirement
Arrows indicate task dependencies:
Predecessor task
Successor task

## Slide 40
Responsibility Matrix
Creates accountability by assigning each task to a person
Task | Joe | Mary | Renee
Activity 1 |  | x | 
Activity 2 | x |  | 
Activity 3 |  |  | x

## Slide 41
Gantt Chart Activity
Based on the WBS (tasks, durations, and dependencies) create a Gantt Chart and Responsibility Matrix.
ACTIVITY #3