## Slide 1: Risk management
Mohammad Tahir Nadeem
Assistant Professor

## Slide 2: Risk
Assumption, Probability or Potential Threat
A Risk is a probability that some adverse circumstances will occure

## Slide 3: Risk management
Risk management is concerned with identifying risks and drawing up plans to minimise their effect on a project.
  Project risks affect schedule or resources;
  Product risks affect the quality or performance of the software being developed;
  Business risks affect the organisation developing or procuring the software.

## Slide 4: Ten Rules of Risk Management
Rule 1: Make Risk Management Part of Your Project
Rule 2: Identify Risks Early in Your Project
Rule 3: Communicate About Risks
Rule 4: Consider Both Threats and Opportunities
Rule 5: Clarify Ownership Issues

## Slide 5: The risk management process
Risk identification
  Identify project, product and business risks;
Risk analysis
  Assess the likelihood and consequences of these risks;
Risk planning
  Draw up plans to avoid or minimise the effects of the risk;
Risk monitoring
  Monitor the risks throughout the project;

## Slide 6: Contin….
Rule 6: Prioritise Risks
Rule 7: Analyse Risks
Rule 8: Plan and Implement Risk Responses
Rule 9: Register Project Risks
Rule 10: Track Risks and Associated Tasks

## Slide 7: The risk management process

## Slide 8: Risk identification
Technology risks.
People risks.
Organisational risks.
Requirements risks.
Estimation risks.

## Slide 9: Activity:- Risks and risk types Literacy Campaign in Rural Area
Risks | Type
Technology | 
People | 
Organisational | 
Tools | 
Requirements | 
Estimation Environmental | 

## Slide 10: Risk analysis
Assessing probability and seriousness of each risk.
Probability may be very low, low, moderate, high or very high.
Risk effects might be central, serious, tolerable or insignificant.

## Slide 11: Activity:- Risk analysis
Risks | Probability | Effects
Technology |  | 
People |  | 
Organisational |  | 
Tools |  | 
Requirements |  | 
Estimation |  | 

## Slide 12: Risk planning
Consider each risk and develop a strategy to manage that risk.
Avoidance strategies
  The probability that the risk will arise is reduced;
Minimisation strategies
  The impact of the risk on the project or product will be reduced;
Contingency plans
  If the risk arises, contingency plans are plans to deal with that risk;

## Slide 13: Risk monitoring
Assess each identified risks regularly to decide whether or not it is becoming less or more probable.
Also assess whether the effects of the risk have changed.
Each key risk should be discussed at management progress meetings