## Slide 1: Project Appraisal
<number>
M. Tahir Nadeem

## Slide 2: Summary
<number>
This session will introduce dimensions of project appraisal, including:
  issues of social acceptability/desirability, environmental friendliness,
  technical feasibility/ appropriateness,
  gender sensitiveness,
  economic soundness and
  ability to be sustainable and most importantly financial viability.

## Slide 3: Appraisal Concept
An act of assessing something or someone.
assessment, evaluation, estimation, judgement, rating, gauging, estimated value
<number>

## Slide 4: Project Appraisal
Auditing a project
Justification of spending money
Deliverability check
<number>

## Slide 5: Project Appraisal
<number>
Project appraisal is the process of assessing and questioning proposals before resources are committed.
It is a means by which partnerships can choose the best projects to help them achieve what they want for their community.
Project appraisal is thus a technique of systematic analysis of projects with view to assisting in investment decision. (DR. Aejaz)

## Slide 6: Project Appraisal (cont.)
<number>
Audits of operation of Single Project Budget schemes highlighted concerns about design and operation of appraisal systems, including;
  Mechanistic, inflexible systems
  A lack of independence and objectivity
  A lack of clear definition of the stages of appraisal and of responsibility for these stages
  A lack of documentary evidence after carrying out the appraisal

## Slide 7: Project Appraisal (cont.)
<number>
Audits/inspections specifically found problems like;
  Individual appraisals which do not cover the necessary information or provide only a superficial analysis of the project
  Particular problems in dealing with risks, options and value for money
  Appraisals which are considered too burdensome for smaller projects
  Rushed appraisals

## Slide 8: What can a Project Appraisal deliver?
<number>
Be consistent and objective in choosing projects
Make sure their program benefits all sections of the community
Provide documentation to meet financial and audit requirements
Appraisal justifies spending money on a project.
Appraisal is an important decision making tool.
Appraisal lays the foundations for delivery.

## Slide 9: Good appraisal systems should ensure that:
<number>
Project application, appraisal and approval functions are separate
All the necessary information is gathered for appraisal
Equality issues are given proper consideration
Those involved in appraisal have appropriate technical expertise
There are realistic grounds for revisions

## Slide 10: Good appraisal systems should ensure that:
<number>
Decisions are within a implementers’ powers.
There are appropriate arrangements for very small projects.
There are appropriate arrangements for dealing with novel, contentious or particularly risky projects.

## Slide 11: Need for project appraisal
Balanced development
Sectoral interdependence
Competing sectoral demands
<number>

## Slide 12: Key issues in appraising projects
<number>
Need, targeting and objectives
Applicants should provide detailed description of project, identifying local needs/ objectives it aims to meet.
Context and connections
Are there links between the project and other local programmes and projects.
Consultation
Local consultation determines priorities and secure community consent and ownership.

## Slide 13: Key issues in appraising projects
<number>
Options
This is concerned with establishing whether there are different ways of achieving objectives
Inputs
Important to ensure all the necessary people and resources are in place to deliver project.
Value for money
This is one of the key criteria against which projects are appraised .

## Slide 14: Key issues in appraising projects
<number>
Implementation
Appraisal scrutinises the practical plans for implementation, asking whether staffing, timetable and implementers are okay.
Risk and uncertainty
There should also be contingency plans in place to minimize the estimated risks.

## Slide 15: Key issues in appraising projects
<number>
Forward strategies
Appraisal should also consider mainstream links and implications in case the project funds are over
Sustainability
Appraisal should include an assessment of a project’s environmental, social and economic impact, its positive and negative effects.

## Slide 16: Checklist for project appraisal
<number>
Questions worth asking:
Are appraisals systematic and disciplined with a clear sequence of activities and operating rules?
Is there an independent assessment of the project?
Does the appraisal process culminate in clear recommendations that inform approval (or rejection) of the project?

## Slide 17: Checklist (cont.)
<number>
Is the approval stage clearly separate?
Is the appraisal process well documented
  with key documents signed,
  showing ownership and agreement, and
  allowing the appraisal documentation to act as basis for future management, monitoring and evaluation?
Does appraisal system comply with relevant government guidance?
Are right people involved and, if necessary, how can you widen involvement?

## Slide 18: Feasibility Study
<number>
A feasibility study may be undertaken during appraisal to establish the technical, economic and financial viability, environmental compliance and social acceptability of a project.
Aim of a feasibility study:
    Development objectives
    Policy framework and detailed project objectives
    Technical soundness of the project
    Administrative feasibility of the project

## Slide 19: Feasibility Study - Aims (cont.)
<number>
    The economic and financial viability of the project proposal
    The status of demand for the project beneficiaries
    Considerations of customs and traditions of project benefactors and issues of compatibility
    Other important policy and cross cutting issues (gender, environment, HIV/AIDS)

## Slide 20: Practical Aspects
<number>
From the content just described about appraisal, appraise your identified projects in terms of the following:
  Technical analysis
  Economic Analysis
  Financial Analysis
  Environmental Analysis, and
  Social Analysis
  Managerial Analysis