## Slide 1
Hira Saeed

## Slide 2: Risk management
A risk is a probability that some adverse circumstance will occur
Risk management is concerned with identify risk and drawing up plans to minimise their effect on a project
Project risks affect schedule or resources
Product risks affect the quality or performance of the software being developed
Business risks affect the organisation developing or procuring the software

## Slide 3: Risk management
Risks | Affects | Descriptions
Staff remover | Project | Experienced staff will leave the project before it is finished
Requirement change | Project and Product | There will be large number of changes to the requirements than anticipated
Product competition | Business | A competitive product is marketed before the system is completed

## Slide 4: The risk management process
Risk identification
  Identify project, product and business risks
Risk analysis
  Assess the likelihood and consequences of these risks
Risk planning
  Draw up plans to avoid or minimise the effects of the risk
Risk monitoring
  Monitor the risks throughout the project

## Slide 5: The risk management process

## Slide 6: Risk identification
Technology risks
People risks
Organisational risks
Requirement risks
Estimation risks

## Slide 7: Risks and risk types
Risk type | Possible risks
Technology | 
People | 
Organisational | 
Requirements | 
estimation | 

## Slide 8: Risk analysis
Assess probability and seriousness of each risk
Probability may be very low, low, moderate, high or very high.
Risk effects might be catastrophic, serious, tolerable or insignificant.

## Slide 9: Risk analysis
Risks | Probability | Effects
Organisational financial problem force reduction in the project budget | Low | Catastrophic
The database used in the system cannot process as many transactions per second expected | Moderate | Serious
The time required to develop the software is underestimated | High | Serious
Required training for staff is not available | Moderate | Tolerable

## Slide 10: Risk planning
Consider each risk and develop a strategy to manage that risk
Avoidance strategies
  The probability that the risk will arise is reduced
Minimisation strategies
  The impact of the risk on the project or product will be reduced
Contingency plans
  If the arises, contingency plans are planed to deal with that risk

## Slide 11: Risk management strategies
Risk | Strategies
Organisational financial problems | Prepare a briefing document for senior management showing how the project is making a very important contribution to the goal of the business
Staff illness | Reorganise team so that there is more overlap of work and people therefore understand each other’s job
Organisational restructuring | Prepare a briefing document for senior management showing how the project is making a very important contribution to the goals of the business

## Slide 12: Risk monitoring
Assess each identified risks regularly to decide whether or not it is becoming less or more probable.
Also assess whether the effects of the risk have changed
Each key risk should be discussed at management progress meeting

## Slide 13: Risk indicator
Risk type | Potential indicators
Technology | Late delivery of hardware or support software, many reported technology problems
People | Poor staff morale, poor relationships amongst team member, job availability
Organisational | Organisational gossip, lack of action by senior management
Requirement | Many requirements change requests customer complaints
Estimation | Failure to meet agreed schedule, failure to clear reported defects

## Slide 14: Key Points
Good project management is essential for project success.
The intangible nature of software causes problems for management
Managers have diverse roles but their most significant activities are planning, estimating and scheduling
Planning and estimating are iterative processes which continue throughout the course of a project

## Slide 15: Key points
A project milestone is a predictable state where a formal report of progress is presented to management
Project scheduling involves preparing various graphical representations showing project activities, their durations and staffing.
Risk management is concerned with identified risks which may affect the project and planning to ensure that these risks do not develop into major threats

## Slide 16: 10 Golden Rules of Project Risk Management
Make Risk Management Part of your Project
Identify Risks Early in Your Project
Communicate About Risks
Consider Both Threats and Opportunities
Clarify Ownership Issues
Priorities Risks
Analyze Risks
Plan an Implement Risks Responses
Register Project Risks
Track Risks and Associated Tasks