## Slide 1: Essential Elements of project planning
Aim of project
Outputs
Quality Criteria
Resources
Management Structure
Milestones
Tolerance
Dependencies
Risks
Schedule

## Slide 2: Aim of Project
The aim of the project is a mixture of the reasons for doing the project and the benefits that are expected from it.
The plan can be either fulfilled by linking to the main business case, or by restating it in language for the expected audience.
Example
your business case may have been written for high levelapproval in your organisition. You may want to now put it in terms the project executive expects.

## Slide 3: Outputs
Give the aim of the project, what do we actually need to produce to get there?
What will your completed project’s be made up of?
These needs to be clearly defined.

## Slide 4: Quality Criteria
Now we have the outputs, we need to understand what quality they need to be of.
These targets tell you what success is, what completion of the project is. They need to be SMART:
Specific: clearly defined and precise
Measureable: e.g. not “’new computers,” but “computers with 2Gb of memory ,” etc
Attainable: don’t ask for the impossible
Relevant: is the criterion actually related to the aim of the project?
Time based: enough time to achieve this. There is no point expecting a year’s worth of work in one week

## Slide 5: Resources
We have now set down what outputs we need to produce, and what quality they need to be at.
At this position we look at the resources we will need to achieve this.
Resources includes:
Staff
Time
Particular knowledge or skill sets
Money
time

## Slide 6: Management Structure
Here are we going to manage the work?
you need to describe the general approach to the project here.
Who will be the decision makers for the various different streams of work?
You will also need to spell out the relationship of yourself to the project executive, in term of the monitoring of progress.

## Slide 7: Milestones
Here you need to think about how you will break up the project.
Unless it is very small. You don’t want to have the entire project as one lump of work, with the only check on progress at the very end.
We breaks the projects into discrete chunks for completing the project.

## Slide 8: Tolerance
Here we need to set how far you, or the project executive, can let the project stray from these targets before needing to sound the alarm.
Setting tolerance allows you to be able to manage the project without continually seeking guidance from the project executive as to whether you should carry on.
This is not to say that you should be happy with these deviations or you should try to avoid them, and monitoring them closely

## Slide 9: Dependencies
This is where you look at what needs to happen before something else.
Dependencies should include both those internal to the project (those under your control) and external to it (those outside of your control).

## Slide 10: Risks
Simply, what could go wrong?
What could happen that would damage your ability to deliver the project?
Are these things you can do to avoid them, or minimize them?

## Slide 11: Scheduling
This is the Gant Chart style information that many people envisage when a project plan is mentioned.
You need to put down what you expect to happen when.
It will include your dependencies, milestones, and probably resources.
This point highly relatively overview of the whole project.

## Slide 12: Gantt Chart