## Slide 1: SQA Reviews
Lecture # 14

## Slide 2: What is a Review?
A process or meeting during which a work product, or a set of work products, is presented to project personnel, managers, users, or other interested parties for comment or approval. Types include code review, design review, formal qualification review, requirements review, test readiness review
  IEEE Std. 610.12-1990

## Slide 3: Objectives of Reviews - 1
Identify required improvements in a product
Assure that the deliverable is complete
Assure that the deliverable is technically correct
Measure the progress of the project

## Slide 4: Objectives of Reviews - 2
Identify any defects early, thus resulting in cost and time savings
Assure the quality of deliverable before the development process is allowed to continue
Once a deliverable has been reviewed, revised as necessary, and approved, it can be safely used as a basis for further development

## Slide 5: Colleagues as Critics
There is no particular reason why your friend and colleague cannot also be your sternest critic
  Jerry Weinberg

## Slide 6: Benefits of Review
A number of team members get an opportunity to provide their input
Ownership of the work product is transferred from an individual to a group
A (limited) training ground

## Slide 7: Kinds of Reviews
Business reviews
Technical reviews
Management reviews
Walk-throughs
Inspections

## Slide 8: Objectives of Business Reviews
The deliverable is complete
The deliverable provides the information required for the next phase
The deliverable is correct
There is adherence to the procedures and policies

## Slide 9: Objectives of Technical Reviews - 1
Point out needed improvements in the product of a single person or a team
Confirm those parts of a product in which improvement is either not desired or not needed
Achieve technical work or more uniform, or at least more predictable, quality than can be achieved without reviews, in order to make technical work more management

## Slide 10: Objectives of Technical Reviews - 2
Software reviews are a “filter” for software engineering process
Reviews are applied at several points during software development and serve to uncover errors and defects that can then be removed
Software reviews “purify” the software engineering activities

## Slide 11: Objectives of Technical Reviews - 3
Technical work needs reviewing for the same reason that pencils need erasers: To err is human
Another reason we need technical reviews is that although people are good at catching some of their own errors, large classes of errors escape the originator more easily than they escape anyone else

## Slide 12: Objectives of Technical Reviews - 4
They also ensure that any changes to the software are implemented according to pre-defined procedures and standards

## Slide 13: What Technical Reviews Are Not!
A project budget summary
A scheduling assessment
An overall progress report
A mechanism for reprisal or political intrigue!!

## Slide 14: Objectives of Management Reviews - 1
Validate from a management perspective that the project is making progress according to the project plan
Ensure a deliverable is ready for management approval
Resolve issues that require management’s attention

## Slide 15: Objectives of Management Reviews - 2
Identify if the project needs a change of direction
Control the project through adequate allocation of resources

## Slide 16: Review Roles
Facilitator
Author
Recorder
Reviewer
Observer

## Slide 17: Responsibilities of Roles

## Slide 18: Responsibilities of Facilitator
Responsible for providing the background of the work and assigning roles to attendees
Encourages all attendees to participate
Keeps the meeting focused and moving
Responsible for gaining consensus on problems

## Slide 19: Responsibilities of Author - 1
Responsible for the readiness and distribution of material to be reviewed
During the meeting, the author paraphrases the document a section at a time
Responsible for
  scheduling the review
  selecting the review participants
  determining if the entry criteria for the review are met

## Slide 20: Responsibilities of Author - 2
  providing information about the product during all stages
  clarifying any unclear issues
  correcting any problems identified
  providing dates for rework and resolution

## Slide 21: Responsibilities of Recorder
Collects and records each defect uncovered during the review meeting
Develops an issues list and identifies whose responsibility it is to resolve each issue
Records meeting decisions on issues; prepares the minutes; and publishes the minutes, and continually tracks the action items

## Slide 22: Responsibilities of Reviewer
Spends time prior to the meeting reviewing information
Makes notes of defects and becomes familiar with the product to be reviewed
Identifies strengths of the product
Verifies that the rework is done
Insists upon clarifying any issues that are not clear

## Slide 23: Responsibilities of Observer
A new member to the project team, who learns the product and observes the review techniques

## Slide 24: Review Guidelines
Preparation
Discussions
Respect
Agenda
Review Records
Resources
Attendees

## Slide 25: Review Frequency
At the beginning/end of the requirements phase
At the beginning/end of the design phase
At the beginning/end of the code phase
At the beginning/end of the test phase
Approval of the test plan

## Slide 26: Review Planning - 1
Distribute review package one week in advance
  Document to be reviewed
  Review agenda
  Identification of the individual who will manage the agenda and schedule
  Exit and entrance criteria for the review
  Objective of the review

## Slide 27: Review Planning - 2
  Names of attendees, their roles and responsibilities
  Review location
  Date and time of review
  List of classifications that will be used for defects discovered (defect type, defect origin, and defect severity)
  Procedures for handling issues raised during the review and escalation phase

## Slide 28: Review Meeting - 1
Facilitator begins the meeting with an introduction of agenda, people, and description of their roles
Author of the document proceeds to explain the materials, while reviewers raise issues based on advance preparation

## Slide 29: Review Meeting - 2
When valid problems, issues, or defects are discovered, they are classified according to their origin or severity and then recorded
These are accompanied with the names of individuals who are responsible for resolution and the time frame during which the item will be resolved
Related recommendations are also recorded

## Slide 30: Guidelines for Reviewers
Be prepared - evaluate product before the review meeting
Review the product, not the producer
Keep your tone mild, ask questions instead of making accusations
Stick to the review agenda
Raise issues, don’t resolve them
Avoid discussions of style - stick to technical correctness

## Slide 31: Decisions at the End of a Review Meeting
All attendees must decide whether to
  Accept the product without further modification
  Reject the product due to severe errors
  Accept the product provisionally
  Hold a follow-up review session

## Slide 32: Review Report - 1
Published by the recorder, with approval from all attendees, after a week of the review meeting
Review report consists of
  Elements reviewed
  Names of individuals who participated in the review
  Specific inputs to the review

## Slide 33: Review Report - 2
  List of unresolved items
  List of issues that need to be escalated to management
  Action items/ownership/status
  Suggested recommendations

## Slide 34: Rework
It is the responsibility of project manager to ensure that all defects identified in the review are fixed and retested

## Slide 35: Follow-Up
During the follow-up, that all discrepancies identified are resolved and the exit criteria for the review have been met
Document lessons learned during the final report also

## Slide 36: Summary
Discussed different kinds of reviews: business, technical, and management
Introduced the review process, meeting, and post-review process

## Slide 37: References
Inroads to Software Quality by Alka Jarvis and Vern Crandall, PH 1997 (Ch. 7)
Software Engineering: A Practioner’s Approach by Roger S. Pressman (Ch. 8)