## Slide 1: Software Inspections – 3
<number>
Lecture # 17

## Slide 2: What Inspections Are Not - 1
<number>
A review of the style of a work product
A review of the producer, and especially not a means to evaluate the producer by management
An impromptu meeting; it is a scheduled meeting with resource considerations to enable effectiveness

## Slide 3: What Inspections Are Not - 2
<number>
A casual or informal meeting; there is structure and rigor for a purpose
Typically the time or place to fix defects or discuss possible solutions
Free! But they do yield a high return on investment

## Slide 4: What Inspections Are Not - 3
<number>
A vehicle for shifting responsibility to inspectors for quality of the work product
Quality assurance performed at the end of development

## Slide 5
<number>
It’s not the products but the processes that create products that bring companies long-term success
  Michael Hammer and James Champy

## Slide 6: Following slide to be inserted
<number>
Inspection Process Flow

## Slide 7: Inspection Process Flow
<number>

## Slide 8: Following slide to be inserted
<number>
Inspection Process

## Slide 9: Inspection Process
<number>
Planning and scheduling
Overview
Preparation
Inspection meeting
Analysis meeting
Rework
Follow-up
Prevention meeting
Data recording and reports
Inspection process monitoring

## Slide 10
<number>
We’ll be using the ETVX model to describe the steps in the inspections process

## Slide 11: Planning and Scheduling - 1
<number>
To ensure adequate time and resources are allocated for inspections and to establish schedules in the project for work products to be inspected, to designate the inspection team, and to ensure the entry criteria are satisfied

## Slide 12: Planning and Scheduling - 2
<number>
All project plans exist at three levels of knowledge as the project progresses
  Those things that are unknown
  Those things that are becoming known
  Those things that are known
Plan details reveal themselves to the planner as a rolling wave

## Slide 13: Planning and Scheduling - 3
<number>
The project lead must plan which inspections are to be performed at the initial stages of the project
Unknowns become knowns
Has two sections
  Inspection planning
  Inspection scheduling

## Slide 14: Inspection Planning: Responsibility
<number>
The project lead or whoever is responsible for managing the work for a specified software project is responsible for performing the activities for Inspection Planning

## Slide 15: Inspection Planning: Entry Criteria - 1
<number>
A policy exists for inspections in the project’s organization
Planning procedures, including planning for inspections exist
A project begins and includes the requirement to plan for inspections
Work product types to be inspected are identified in the project plan

## Slide 16: Inspection Planning: Entry Criteria - 2
<number>
Well-defined work product completion or readiness criteria are available
Initial estimates are provided for the size of the work products to be inspected
Expected project participants have been trained or a training plan is defined
Goals and targets have been established for the volume or percentage of work products to be inspected

## Slide 17: Inspection Planning: Tasks
<number>
Determine what will be inspected
Estimate resources for inspections and allocate budget
Set milestones for the inspections
Identify dependencies on other groups

## Slide 18: Inspection Planning: Validation/Verification - 1
<number>
The SQA group in the organization should assure that the project plan has been documented and includes planned inspections as required by the organization policy and procedures

## Slide 19: Inspection Planning: Validation/Verification - 2
<number>
Data to be gathered during this activity
  Which work products are planned for inspection
  The estimated size of work products to be inspected
  Risks
  The number of planned inspections
  Planned effort to be spent on inspections

## Slide 20: Inspection Planning: Exit Criteria
<number>
There is a project plan showing the inspections to be held, including resources and milestones that may be known in the early stages of the project
Where milestones may not be known a boundary of probable dates should be noted in the plan for the inspections
Adequate resources are allocated in the project plan for inspections

## Slide 21: Inspection Scheduling: Responsibility
<number>
The project lead is responsible
  For requesting, selecting, or assigning Moderators when a work product approaches inspection readiness
  For ensuring the work product will be ready for inspection
  For ensuring that the participants are made available
  For making known to a qualified Moderator that an inspection is to be scheduled

## Slide 22: Inspection Scheduling: Other Roles
<number>
The moderator with the project lead is responsible for completing inspection scheduling
This includes
  Agreement on a specific date
  Ensuring that entry criteria is met
  Completing all logistics requirements
  Scheduling the participants and inspection activitites

## Slide 23: Inspection Scheduling: Entry Criteria
<number>
A work product is approaching inspection readiness
Resources are available
The project lead makes a request to a moderator for an inspection or a set of inspections

## Slide 24: Inspection Scheduling: Tasks
<number>
Send a notification that an inspection will be needed
Determine the inspection meeting date
Ensure that the work product to be inspected meets entry criteria
Schedule the inspection meeting

## Slide 25: Inspection Scheduling: Validation/Verification - 1
<number>
The moderator remains actively involved during the inspection scheduling period and is responsible for assuring that all tasks up to completion of the inspection meeting are performed
The SQA groups ensures that a moderator has been assigned

## Slide 26: Inspection Scheduling: Validation/Verification - 2
<number>
Data gathered during this activity includes
  How much in advance the project lead is sending notification to the moderator
  How long is the period between notification and the inspection meeting
  How many inspections required postponement
  Actual versus planned inspections

## Slide 27: Inspection Scheduling: Exit Criteria
<number>
The inspection activities have been recorded as Performed on the scheduled dates and Closed within the dates determined at the inspection meeting or rework

## Slide 28: Overview - 1
<number>
Provides the inspection participants a background and understanding, when warranted, of the scheduled inspection material
An overview is not an inspection meeting
If inspectors are sufficiently familiar with the work product, the overview can be skipped

## Slide 29: Overview - 2
<number>
Another reason for an overview meeting, is to identify any open issues in the work product
An open issue is an acknowledgement of the fact that a subpart of the work product is not complete for some reason
The producer may want focus the inspectors on subparts that are problematic or of some concern

## Slide 30: Overview: Responsibility
<number>
The producer’s primary responsibility for the success of the overview meeting is to deliver the presentation
If overview material is provided, it is the producer’s responsibility to make sufficient copies for the meeting either directly or via the moderator

## Slide 31: Overview: Other Roles
<number>
The moderator determines with the project lead whether an overview is necessary, schedules the overview meeting, obtains the meeting room, and records the time of the meeting, the number of participants, and the results of the meeting
Inspectors participate during the overview meeting and must concur that the overview met the exit criteria

## Slide 32: Overview: Entry Criteria - 1
<number>
A project lead has sent notification for an inspection
The inspection requires a mandatory overview, or criteria for an optional overview has been satisfied; e.g.,
  Complexity of the work product solution
  Volume of material in the work product
  Criticality of the work product
  Customer requirements

## Slide 33: Overview: Entry Criteria - 2
<number>
The producer is ready to present the overview
Open issues and any potential problem areas are highlighted

## Slide 34: Overview: Tasks - 1
<number>
Producer prepares for the overview using a format and style that will best convey the information to the participants
Moderator invites the participants to the overview meeting
Producer presents the overview
Inspection team members concur that the overview satisfies the needs for preparation and inspection meeting

## Slide 35: Overview: Tasks - 2
<number>
Any open issues are documented in the inspection report
If the overview is used to familiarize the participants with their roles, the inspection process, or some other aspect key to this inspection, the moderator will provide this briefing
Defects, if any, are documented

## Slide 36: Overview: Validation/Verification - 1
<number>
The moderator uses the work product overview meeting entry criteria and procedure to determine if a meeting is necessary
The inspection team is in concurrence with the decision taken to have an overview or not

## Slide 37: Overview: Validation/Verification - 2
<number>
The inspectors have the responsibility to state that the overview, when held, is satisfactory for their preparation and subsequent inspection meeting
The SQA group ensures that the moderator has used the overview meeting criteria and ensures an appropriate decision was made to have an overview or not. This can be done via audits of the process records or sampling of inspections

## Slide 38: Overview: Validation/Verification - 3
<number>
Data gathered during this activity
  How much participant time was spent in the overview
  The clock time for the overview
  Time between notification and the overview meeting
  How many overviews required rescheduling
  How many defects were identified at the overview

## Slide 39: Overview: Exit Criteria
<number>
The overview meeting was determined to be satisfactory by the inspectors and SQA
Open issues are documented
Potential problems areas are noted to the participants for preparation and for the reader for the inspection meeting
Defects, if any, are documented

## Slide 40: Summary
Discussed planning & scheduling and overview of the software inspections process
<number>

## Slide 41: References
Software Inspections by Ronald A. Radice, Tata-McGraw Hill, 2003 (Chapter 3.1 – 3.4)
<number>