## Slide 1: Software Testing Test Planning
Lecture # 30
<number>
Notes: <number>

## Slide 2: Recap and Today’s Lecture
We have been discussing software testing as a set of activities related to software quality assurance in the last few lectures
Today, we’ll talk about software test planning
As you know, software systems are becoming complex everyday and we need to plan and prepare ourselves to test them adequately
<number>
Notes: <number>

## Slide 3: Generic Testing Process
Test planning and preparation
Test execution and related activities
Analysis and follow-up
<number>
Notes: <number>

## Slide 4: Generic Testing Process
<number>
Notes: <number>

## Slide 5: Test Planning and Preparation - 1
As you can see from the picture just shown to you that test planning and preparation is the most important activity in the generic testing process for systematic testing
Most of the key decisions about testing are made during this stage
<number>
Notes: <number>

## Slide 6: Test Planning and Preparation - 2
Setting of goals for testing
Selecting an overall testing strategy
Preparing specific test cases
Preparing general test procedure
<number>
Notes: <number>

## Slide 7: Test Planning - 1
It is difficult to manage the testing of a large system, considering numerous test cases, problem reporting, and problem fixes
Just as we plan and manage a project by estimating resources, schedule, cost, and so forth, we must plan the testing of a software product
<number>
Notes: <number>

## Slide 8: Test Planning - 2
The planning activities enable us to do strategic thinking on what types of tests should be executed within the constraints of time and budget
During the preparation of the test plan, as each test scenario is planned, we must estimate the time it would take to test the system
<number>
Notes: <number>

## Slide 9: Test Planning - 3
The mistake most testers make is not planning the test schedule upfront
They fail to allocate adequate time to test the product and conduct regression testing
If one of the test dependencies identified upfront in the planning stage is receiving the code on time for testing, the management will realize that if the code does not arrive in testing on time, the entire project schedule will slip
<number>
Notes: <number>

## Slide 10: Test Planning - 4
It’s too late to begin test planning when testing actually begins. All that you can do then is hope that baseline designing and unit testing have been so well that things fall into place easily
This sort of luck is seldom achieved in real projects
Planning is the only reliable way to mitigate such problems

## Slide 11: Test Planning - 5
Beizer claims that test planning can uncover at least as many problems as the actual tests themselves
This is a very powerful statement based on the observations of a very seasoned and senior researchers in software engineering community

## Slide 12: Test Planning - 6
The test plan acts as a service level agreement between the test department and other significantly impacted departments
The testing efficiency can be monitored and improved by developing a through test plan
A test plan identifies the test deliverables, functions to be tested, and risks
<number>
Notes: <number>

## Slide 13: Test Planning - 7
A test plan communicates to the audience
  The methodology which will be used to test the product
  The resources
    Hardware
    Software
    Manpower
  The schedule during which tests will be accomplished
  The process used to manage the testing project
<number>
Notes: <number>

## Slide 14: Test Planning - 8
Before writing a test plan, the following information should be obtained
  Names of all test analysts
  Automated test tools to be used for this project
  Environment required for conducting tests
<number>
Notes: <number>

## Slide 15: Test Planning - 9
When developing a test plan, ensure that it is kept
  Simple and complete
  Current
  Accessible
The test plan should be frequently routed to the appropriate people for feedback and sign-offs
<number>
Notes: <number>

## Slide 16: Test Planning - 10
A test plan can either be written by the test leader, test coordinator, or test manager
<number>
Notes: <number>

## Slide 17: Guidelines for Developing Test Plan - 1
Depending on the features of the system, determine which tests you need to perform
Once you have identified the types of tests needed to test the system, plan how each of these tests will be performed. Develop test cases
Use a test plan template (we’ll discuss one today)
<number>
Notes: <number>

## Slide 18: Guidelines for Developing Test Plan - 2
When the contents of the test plan are finalized, conduct a review for completeness of the test plan
Incorporate the feedback from the review of the test plan
<number>
Notes: <number>

## Slide 19: Guidelines for Developing Test Plan - 3
Get approvals on the contents of the test plan from managers of all the departments that will be impacted by this new product, for example, the managers of Development, Customer Support, Marketing, Operations, Integrated Technology, Product Assurance, Quality and User Management
<number>
Notes: <number>

## Slide 20: Guidelines for Developing Test Plan - 4
Follow the test plan to ensure that everyone on the test team uses the process outlined in the test plan and if there are exceptions to this, the deviations are logged as “addenda” to the test plan. For consistency, these addenda should be approved by the same group of individuals who approved the original test plan
<number>
Notes: <number>

## Slide 21
A well-thought test plan will save hours of frustration at the end of test cycle, reduce risks, and provide a tool for management reporting
As many members of the project team should contribute to the test plan document through reviews and discussion as possible
<number>
Notes: <number>

## Slide 22
All the participants will feel committed to the plan since they helped to create it and this fosters a high degree of dedication among participants to follow what is being said in the test plan
If participants accept responsibilities and later do not fulfill them, the test plan provides evidence of the initial agreement
<number>
Notes: <number>

## Slide 23
A test plan provide criteria for measurement, deadlines for test deliverables, and describes procedures for documenting and resolving problems
<number>
Notes: <number>

## Slide 24: Table of Contents of A Sample Test Plan - 1
Introduction
Scope
Test plan strategy
Test environment
Schedule
Control procedures
Control activities
<number>
Notes: <number>

## Slide 25: Table of Contents of A Sample Test Plan - 2
Functions to be tested
Functions not to be tested
Risks and assumptions
Deliverable
Test tools
Approvals
Exit criteria
<number>
Notes: <number>

## Slide 26: Test Plan: Introduction
The introduction gives a brief description of the system being tested so anyone reading the test plan would get an overview of the features of the product being tested
<number>
Notes: <number>

## Slide 27: Test Plan: Scope
The scope describes at a high level what will be tested and what will not be tested in order to avoid ambiguity and identifies what is going to be addressed by the testers
<number>
Notes: <number>

## Slide 28: Test Plan: Test Plan Strategy
Test plan strategy outlines the objectives for developing the test plan and establishes the procedures for conducting the tests
The strategy should also identify all the tests that will be performed to check the robustness of the product
A brief description of each test should be given
<number>
Notes: <number>

## Slide 29
Strategy
Risks
Impact of Failure
Likelihood of Failure
Test Requirements
Completeness
Accuracy
Stability
Test Environment
Development Lab
Alpha or Beta
Production Duplicate
Usability Lab
Model Office
Test Objectives
Demonstrate Usability
Make It Break
Check Interfaces
Prevent Defects
Coverage
Test Tools
What to Automate?
What Tool to Use?
Application
Quality of Software
Nature of System
Acquisition Strategy
Resources
Money
Time
People
Skills
Review Strategy
Walkthroughs
Inspections
Desk Checks
Influences on Test Plan Strategy

## Slide 30: Test Plan: Test Environment
The test environment section lists the hardware and software configurations required to perform tests
It determines the type of help required from other departments to support the environment tests
<number>
Notes: <number>

## Slide 31: Environmental Needs
Environment
Personnel
Users
Developers
Operators
Testers
Observers
Documentation
Requirements
Design
User
Operations
Software
Software Under Test
Operating System
Cohabiting Software
Test Data
Test Procedures
Hardware
Platforms
Printers
Scanners
Modems
Simulators
Facilities
Location
Space
Security
Supplies
Badges
Forms
Paper
Communications
Gateways
Connections
Authorizations
Protocols
Interfaces
Internal
External
Notes: <number>

## Slide 32: Test Plan: Schedule
The overall test schedule is identified in the project plan indicating the start date and end date of test activities. However, detailed schedule of testing should be developed during test planning process, showing start and end dates for
  Development of the test plan
  Designing test cases
  Executing test cases
  Problem reporting
  Developing the test summary report
<number>
Notes: <number>

## Slide 33: Test Plan: Control Procedures - 1
This section should have detailed instructions for problem reporting
A procedure for communicating defects to the development team should be established and published in this section
<number>
Notes: <number>

## Slide 34: Test Plan: Control Procedures - 2
This should include
  Whether an automated on-line system will be used to record and report problems
  Whether the problem fixes will be accepted daily or once a week
  How the problems should be prioritized, for example 1, 2, or 3
<number>
Notes: <number>

## Slide 35: Test Plan: Control Activities
The control activities section indicates when walkthroughs or reviews will be conducted and list the individuals who would participate in these activities
<number>
Notes: <number>

## Slide 36: Test Plan: Functions to Be Tested
This section lists all the functions to be tested
What you test is more important than how much you test

## Slide 37: Test Plan: Functions Not to Be Tested
This section lists all functions not to be tested, along with the reason for not testing, for example, “low risk” code reused and previously tested with 100% satisfaction

## Slide 38: Test Plan: Risks and Assumptions
This section lists assumptions taken into consideration when developing the test schedule, such as
  Unit testing will be done prior to receiving code for system testing
  All testing personnel will have the knowledge of the product and will be experienced testers
  The computers will be available during all work hours
<number>
Notes: <number>

## Slide 39: Test Plan: Deliverable
The deliverable section lists what will be delivered at the end of test phase, such as,
  Test plan
  Test cases
  Test incident report
  Test summary report
<number>
Notes: <number>

## Slide 40: Test Plan: Test Tools
This section identifies all test tools which will be used during testing, whether they are in-house or need to be purchased
Test coverage analyzers might be used to provide information on the thoroughness of one or more test runs of the program
At the end of the analysis process, the analyzer produces a visual listing of the program with all unexecuted code flagged
<number>
Notes: <number>

## Slide 41: Test Plan: Approvals
This section ensures that the plan is reviewed and approved by the individuals who will either be affected by it, or on whom you are dependent to either receive listing of program with all unexecuted code flagged
<number>
Notes: <number>

## Slide 42: Test Plan: Exit Criteria
This section identifies the exit criteria for the test phase. Some examples of the exit criteria:
  No priority-one open problems
  All functions identified in the requirements document are present and working
  No more than three priority-two problems open
<number>
Notes: <number>

## Slide 43: Summary
Today, we have talked about test planning and discussed the contents of a test plan
<number>
Notes: <number>

## Slide 44: References
Inroads to Software Quality by Alka Jarvis and Vern Crandall (Chapter 6.1-6.3)
Systematic Software Testing by Rick D. Craig and Stefan P. Jaskiel, Artech House Publishers, 2002 (Chapter 3: Master Test Planning – pictures taken from this chapter)
<number>
Notes: <number>