## Slide 1: Software Configuration Management – 2 – Change Control Process
Lecture # 34

## Slide 2: Recap and Today’s Lecture
Let us continue our discussion on the functions of software configuration management

## Slide 3: SCM Functions
Identification
Version control
Change control
Configuration auditing
Status accounting/reporting

## Slide 4: SCM Function: Identification
To control and manage software configuration items, each item must be separately named or numbered
The identification scheme is documented in the software configuration management plan
The unique identification of each SCI helps in organization and retrieval of configuration items

## Slide 5: SCM Function: Version Control - 1
Version control combines procedures and tools to manage different versions of configuration items that are created during the software process
The naming scheme for SCIs should incorporate the version number

## Slide 6: SCM Function: Version Control - 2
Configuration management allows a user to specify alternative configurations of the software system through the selection of appropriate versions
This is supported by associating attributes with each software version, and then allowing a configuration to be specified [and constructed] by describing the set of attributes

## Slide 7: SCM Function: Change Control
Change control is vital. Too much change control and we create problems. Too little, and we create other problems
For large projects, uncontrolled change rapidly leads to chaos
For medium to large projects, change control combines human procedures and automated tools to provide a mechanism for the control of change
We’ll talk about change control process after few minutes

## Slide 8: SCM Function: Configuration Audit
How can we ensure that the approved changes have been implemented?
  Formal technical reviews/inspections
  Software configuration audit
    A software configuration audit complements the formal technical reviews/inspections by assessing a configuration item for characteristics that are generally not considered during review
    The SCM audit is conducted by the quality assurance group

## Slide 9: SCM Function: Configuration Audit Questions
SCM asks and answers the following six questions

## Slide 10: SCM Function: Audit Questions - 1
Has the change specified in the ECO been made? Have any additional modifications been incorporated?
Has a formal technical review/inspection been conducted to assess technical correctness?

## Slide 11: SCM Function: Audit Questions - 2
Has the software process been followed and have software engineering standards been properly applied?
Has the change been “highlighted” in the SCI? Have the change date and change author been specified? Do the attributes of the configuration item reflect the change?

## Slide 12: SCM Function: Audit Questions - 3
Have SCM procedures for noting the change, recording it, and reporting it been followed?
Have all related related SCIs been properly updated?

## Slide 13: SCM Function: Status Accounting/Reporting - 1
The status accounting function provides a corporate memory of project events that supports accomplishment of other configuration management items
  What happened?
  Who did it?
  When did it happen?
  What else will be affected?

## Slide 14: SCM Function: Status Accounting/Reporting - 2
Each time an SCI is assigned a new or updated identification, a configuration status reporting (or CSR) entry is made
Each time a change is approved, a CSR entry is made
Each time a configuration audit is conducted, the results are reported as part of CSR task
Output from CSR may be placed in an on-line database for easy access, and CSR reports are issued on a regular basis to keep management and practitioners informed about important changes

## Slide 15: SCM Function: Status Accounting/Reporting - 3
Configuration status reporting plays a vital role in the success of a large software development project
When many people are involved, it is likely that “the left hand not knowing what the right hand is doing” syndrome will occur
Two developers may attempt to modify the same SCI with different and conflicting intents

## Slide 16: SCM Function: Status Accounting/Reporting - 4
A software engineering team may spend months of effort building software to an obsolete hardware specification
A person who would recognize serious side effects for a proposed change is not aware that the change is being made
Configuration status reporting helps to eliminate these problems by improving communication among all people involved

## Slide 17: Change Control Process

## Slide 18
Without proper safeguards, change control can retard progress and create unnecessary red tape
It is relatively easy to incorporate changes before a work-product has been base-lined – the author has the authority to incorporate changes based on the organization’s policy, project management’s guidelines, and according to the technical needs of the project. We only need informal change control

## Slide 19
However, when a work-product has been base-lined after conducting a formal technical review or inspection, we need a more formal process to incorporate changes
Before the release of software, project level change control is implemented
However, when the software product is released to the customer, strict formal change control is instituted

## Slide 20
Proposed changes to software work-products are reviewed, then subjected to the agreement of project participants, and finally incorporated into the currently approved software configuration
This requires that the separate authority, which reviews and approves all change requests be established for every project from among the project participants

## Slide 21: Change Control Authority/Board
This authority is known as change control authority (or CCA) or change control board (or CCB)
We’ll use these two terms interchangeably during this course

## Slide 22
A CCA/CCB plays an active role in the project level change control and formal change control activities
Typically, a CCA consists of representatives from software, hardware, database engineering, support, and marketing, etc., depending on the size and nature of the project

## Slide 23
For every change request, the change control authority/board assesses the
  Technical merit
  Potential side effects
  Overall impact on other configuration items and system functions
  Projected cost of the change

## Slide 24
In addition, change control authority/board may assess the impact of change beyond the SCI in question
  How will the change affect hardware?
  How will the change affect performance?
  How will the change modify customer’s perception of the product?
  How will the change affect product quality and reliability?

## Slide 25
The CCA/CCB has the authority to approve or reject a change request
It can delay the request for consideration and inclusion in the next iteration also

## Slide 26
For every approved change request, an engineering change order (or ECO) is generated, which describes
  The change to be made
  The constraints that must be respected
  The criteria of review and audit

## Slide 27
At this time, we have to implement the approved changes
First, we need to “check-out” the configuration item that has to be changed from the project database
Now we have access and authorization to make modifications to that specific SCI

## Slide 28
Then the approved change are made and necessary SQA and testing activities are applied
That SCI is then “checked-in” to the project data base
The changes are now part of the new version of the base-lined work-product

## Slide 29: The Change Control Process - 1
change request from user
developer evaluates
change report is generated
change control authority decides
request is queued for action
change request is denied
user is informed
need for change is recognized
Change Control Process—2

## Slide 30: The Change Control Process - 2
assign people to SCIs
check-out SCIs
make the change
review/audit the change
establish a “baseline” for testing
Change Control Process—3

## Slide 31: The Change Control Process - 3
perform SQA and testing activities
promote SCI for inclusion in next release
rebuild appropriate version
review/audit the change
include all changes in release
check-in the changed SCIs

## Slide 32
As you can notice, that formal change control process is very elaborate and comprehensive process
The “check-in” and “check-out” activities implement two important elements of change control – access control and synchronization control

## Slide 33: Access and Synchronization Control
Access control governs which software engineers have the authority to access and modify a particular configuration item
Synchronization control helps to ensure that parallel changes, performed by two different people, don’t overwrite one another
We need to implement both

## Slide 34: Access and Synchronization Control

## Slide 35: Software Configuration Management Overview
Requirements/
Design/Use
Initial
Development
Establish/
Update Baseline
Validate
Baseline
Authorize
Change
Implement
Change
Validate
Change
Approve
Change
Baselines
Changes

## Slide 36: SCM Standards
MIL-STD-483
DOD-STD-480A
MIL-STD-1521A
ANSI/IEEE Std. No. 828-1983
ANSI/IEEE Std. No. 1042-1987
ANSI/IEEE Std. No. 1028-1988

## Slide 37: Summary
Software configuration management is an umbrella activity that is applied throughout the software process
SCM identifies, controls, audits, and reports modifications that invariably occur while software is being developed and after it has been released
SCM saves a project from total chaos

## Slide 38: References
Software Engineering: A Practitioner’s Approach by Roger S. Pressman (Chapter 9.3 – 9.9)
A Handbook of Software Quality Assurance edited by G. Gordon Schulmeyer and James L. McManus, PH, 1999, (Chapter 10.1-10.2)
Managing the Software Process by Watts S. Humphrey, AW, 1989, page 177 (figure 7.2 SCM Overview)