## Slide 1: Software Configuration Management – 3
Lecture # 35

## Slide 2: Recap

## Slide 3: Today’s Lecture
We’ll discuss some practical aspects related to software configuration management in today’s lecture

## Slide 4
It was mentioned in the first lecture on software configuration management that SCM provides a cover against lack of visibility and lack of traceability
So, now we’ll discuss how SCM infuses visibility and traceability through its main functions

## Slide 5: SCM Functions Infuse Visibility

## Slide 6: Visibility: Identification
User/buyer/seller can see what is being/has been built/is to be modified
Management can see what is embodied in a product
All project participants can communicate with a common frame of reference

## Slide 7: Visibility: Control
Current and planned configuration generally known
Management can see impact of change
Management has option of getting involved with technical detail of project

## Slide 8: Visibility: Auditing
Inconsistencies and discrepancies manifest
State of product known to management and product developers
Potential problems identified early

## Slide 9: Visibility: Accounting/Reporting
Reports inform as to status
Actions/decisions made explicit (e.g., through CCB meeting minutes)
Database of events is project history

## Slide 10: SCM Functions Infuse Traceability

## Slide 11: Traceability: Identification
Provides pointers to software parts in software products for use in referencing
Make software parts and their relationships more visible, thus facilitating the linking of parts in different representations of the same product

## Slide 12: Traceability: Control
Makes baselines and changes to them manifest, thus providing the links in a traceability chain
Provides the forum for avoiding unwanted excursions and maintaining convergence with requirements

## Slide 13: SCM Infuses Traceability

## Slide 14: Traceability: Auditing
Checks that parts in one software product are carried through to the subsequent software product
Checks that parts in a software product have antecedents/roots in requirements documentation

## Slide 15: Traceability: Accounting/Reporting
Provides history of what happened and when
Provides explicit linkages between change control forms

## Slide 16: Real-World Considerations

## Slide 17: Real-World Considerations
Management Commitment
SCM Staffing
Establishment of a CCB
SCM During the Acceptance Testing Cycle
Justification and Practicality of Auditing
Avoiding the Paperwork Nightmare
Allocating Resources among SCM Activities

## Slide 18: Management Commitment
Management commitment to the establishment of checks and balances is essential to achieving benefits from SCM
(say many things here)

## Slide 19: Management Commitment for SCM
SCM
Product
Development
Software Project
Management
Commitment

## Slide 20: SCM Staffing - 1
Initial staffing by a few experienced people quickly gains the confidence and respect of other project team members
It is important to build the image that the SCM team has the objective of helping the other project team members achieve the overall team goals, that they are not a group of obstructionists and criticizers

## Slide 21: SCM Staffing - 2
An SCM organization requires
  Auditors
  Configuration control specialists
  Status accountants
These positions require hard work and dedication

## Slide 22: SCM Staffing - 3
Important qualification of these people are the ability to see congruence (similarity) between software products and the ability to perceive what is missing from a software product
With these abilities, the SCM team member can observe how change to the software system is visibly and traceably being controlled

## Slide 23: SCM Staffing - 4
Should all SCM personnel be skilled programmers and analysts?
No, these particular skills are not a necessity by any means, although personnel performing software configuration auditing should be technically skilled

## Slide 24: SCM Staffing Skills: Identification
Ability to see partitions
Ability to see relationships
Some technical ability desirable
  System engineering orientation
  Programming

## Slide 25: SCM Staffing Skills: Control
Ability to evaluate benefits versus costs
System viewpoint (balance of technical / managerial, user / buyer / seller)
An appreciation of what is involved in engineering a software change

## Slide 26: SCM Staffing Skills: Auditing
Extreme attention to detail
Ability to see congruence
Ability to perceive what is missing
Extensive experience with technical aspects of system engineering and/or software engineering

## Slide 27: SCM Staffing Skills: Status Accounting/Reporting
Ability to take notes and record data
Ability to organize data
Some technical familiarity desirable but not required
  System engineering orientation
  Programming

## Slide 28: Establishment of a CCB - 1
As a starting point in instituting SCM, periodic CCB meetings provide change control, visibility, and traceability
The CCB meeting is a mechanism for controlling change during the development and maintenance of software
CCB membership should be drawn from all organizations on the project

## Slide 29: Establishment of a CCB - 2
Decision mechanism
CCB chairperson
CCB minutes

## Slide 30
When changes are necessary, a CCB meets to evaluate and manage the impact of change on the software development process

## Slide 31
The impact of change can be countered in only three ways
  Add more people to the project to reduce the impact of the change
  Extend the time to completion
  Eliminate other nonessential or less essential functionality

## Slide 32
If a small amount of code is changed, it is redesigned into the old code; if a large amount is changed, a complete subsystem is redesigned as though it were a new product
From a maintenance point of view, IBM followed this rule of thumb; “If 20% of the code must be modified, then the module should be redesigned and rewritten”

## Slide 33: SCM During the Acceptance Testing Cycle
SCM integrated within the acceptance testing cycle maintains a visible and traceable product ready for delivery to the customer

## Slide 34: Testing: Identification
Preparation of release notes (lists of changed software)
Identification of development baseline
Identification of incident reports
Identification of operational baseline

## Slide 35: Testing: Control
CCB meetings
  Establishment of development baseline
  Assignment of testing and incident resolution priorities
  Establishment of turnover dates
  Approval of audit and test reports
  Approval of incident report resolutions
  Establishment of operational baseline

## Slide 36: Testing: Auditing
Comparison of new baseline to previous baseline
Assurance that standards have been met
Testing (verification and validation) of software system

## Slide 37: Testing: Accounting/Reporting
Logging and tracking of incident reports
Publication of CCB minutes

## Slide 38: Justification and Practicality of Auditing
Although the auditing consumes the greater part of the SCM budget, it has the potential of preventing the waste of much greater resources

## Slide 39: Avoiding the Paperwork Nightmare
The buyer/user and seller should agree on the paperwork needed to achieve a mutually desirable level of visibility and traceability

## Slide 40: Allocating Resources among SCM Activities
Cost versus benefits must be evaluated for each individual project in determining the allocation of limited SCM resources

## Slide 41: Important Issues Relating to SCM
Following issues should be examined and evaluated in terms of corporate return on investment and employee leverage
  How long to support a particular version of the software?
  What upgrade paths should be allowed?
  How many variations (not versions) of the product should be produced and supported?

## Slide 42: References
Hand Book of Software Quality Assurance 3rd Ed., Edited by G. Gordon Schulmeyer and James I. McManus, 1998 (Chapter 10.2-10.4)