## Slide 1: Software Configuration Management – 4
Lecture # 36

## Slide 2: Recap
In the last lecture, we introduced practical aspects of software configuration management and discussed seven real-world considerations related to software configuration management
Software configuration management is an integral part of software quality assurance program in any organization

## Slide 3: Configuration Management Best Practices

## Slide 4
A configuration management system establishes and maintains the integrity of software artifacts and their configurations throughout the software development life cycle
A configuration management system includes the set of policies, practices, procedures, and tools that help an organization maintain its software

## Slide 5
Today, we will discuss software configuration management best practices with respect to different aspects of software configuration management

## Slide 6: Practices for Managing Versions of Software Artifacts

## Slide 7: Practices for Managing Versions of Software Artifacts - 1
All source artifacts should be under configuration control
All artifacts used to produce an artifact of a delivery should be under configuration control
Work within managed, private workspaces

## Slide 8: Practices for Managing Versions of Software Artifacts - 2
Save artifacts at the completion of intermediate steps of a larger change
Regularly synchronize development with the work of others
Define policies of branches, codelines, and workspaces

## Slide 9: Practices for Managing Versions of Software Artifacts - 3
  Codelines
    Identify how many development codelines are avilable and name each one – typically one
    Identify how often development codelines must be integrated
    Identify who can make changes to a codeline, and under what circumstances
    Identify if parallel or non-parallel development is permitted for each codeline

## Slide 10: Practices for Managing Versions of Software Artifacts - 4
  Branches
    Identify the necessary conditions for creating a branch
    Identify the necessary conditions for merging a branch back into it source codeline
    Identify the maximum period that an artifact can undergo change without being saved within the configuration management system

## Slide 11: Practices for Managing Versions of Software Artifacts - 5
  Workspaces
    Identify who can read and write artifacts of a workspace
    Identify who can add artifacts to a workspace or delete them from a workspace

## Slide 12: Practices for Controlling Changes to Software Artifacts

## Slide 13: Practices for Controlling Changes to Software Artifacts - 1
Document identified software defects
Create a defined process for requesting and approving changes
  Use a change control board
  Use change packages (aggregate collection of related changes)
Apply defect repairs to existing releases and ongoing development efforts

## Slide 14: Practices for Building Software Systems

## Slide 15: Practices for Building Software Systems
Use shared, static build processes and tools
Build software on a regular, preferably daily, basis

## Slide 16: Practices for Releasing Software Systems

## Slide 17: Practices for Releasing Software Systems
Maintain a unique read-only copy of each release
A version manifest should describe each software release
Software artifacts that comprise a release should adhere to defined acceptance criteria
Configuration management tools should provide release updates

## Slide 18: Practices for Maintaining the Integrity of Software Artifacts

## Slide 19: Practices for Maintaining the Integrity of Software Artifacts
Use a software tool to perform configuration management functions
Repositories should exist on reliable physical storage elements
Configuration management repositories should undergo periodic backups
Test and confirm the backup process (backup and restore repositories)

## Slide 20: A Procedure for Creating a Configuration Management System

## Slide 21: Procedure for Creating a CMS - 1
Acquire highly reliable and redundant physical storage and processing elements for the software repository
Identify configuration management administrator, who is responsible for numerous tasks. The key tasks include
  The creation of configuration management accounts and the assignment of capabilities to them

## Slide 22: Procedure for Creating a CMS - 2
  The enforcement of defined configuration management policies and procedures
  The building of internal and external deliveries
Define a backup procedure to regularly back up configuration management repositories to nonvolatile storage and periodically purge them of redundant or useless data. This procedure should identify when incremental and full backups are done

## Slide 23: Procedure for Creating a CMS - 3
Define a procedure that verifies that the backup process functions correctly
Determine whether work must be authorized. If work must be authorized, then:
  Establish a change control board
  Assign people to the change control board
  Define rules for approving changes to artifacts

## Slide 24: Procedure for Creating a CMS - 4
Identify the number of development lines. Typically, one is sufficient. If more than one development line is needed, then:
  Specify the frequency of the integration of each development line
Identify the number of new tasks that an individual can work on simultaneously

## Slide 25: Procedure for Creating a CMS - 5
Determine whether parallel development is permitted
Determine if branches can be created for tasks other than parallel development or the development of releases. If branches can be created then:
  Identify who can create the branches
  Specify under what conditions the branches can be created
  Establish the criteria for determining when merges are performed

## Slide 26: Procedure for Creating a CMS - 6
Determine who can create workspaces
Specify standard workspaces
Identify what information should be specified for each new development task, change request, and anomaly report. Consider performing the following as required actions for each change request and anomaly report
  Estimate the size of the change
  Identify any alternative solutions
  Identify the complexity of the change and the impact on other systems

## Slide 27: Procedure for Creating a CMS – 6-1
  Identify when the need exists
  Identify the effect the change will have on subsequent work
  Estimate the cost of the change
  Identify the criticality of the change request
  Identify if another change request will solve this problem
  Identify the effort to verify the change

## Slide 28: Procedure for Creating a CMS – 6-2
  Identify who will verify the change
  Identify whether the right people are available to work on the request
  Identify the impact on critical system resources, if this is an issue
  Identify the length of time that the change request has been pending

## Slide 29: Procedure for Creating a CMS - 7
Select metrics to gather
  Number of change requests submitted
  Number of change requests reviewed and approved for resolution
  Number of change requests resolved and length of resolution
  Number of anomaly reports submitted
  Number of anomaly reports reviewed and approved for correction

## Slide 30: Procedure for Creating a CMS – 7-1
  Number of anomaly reports corrected and length of correction
  Number of artifacts changed
  Number of artifacts changed more than once (these should be characterized by the number of changes and frequency of the changes)

## Slide 31: Procedure for Creating a CMS - 8
Acquire a configuration management tool that is able to manage software configurations, document identified software defects, and produce software releases
Automate the policies, practices, and procedures as much as possible

## Slide 32: Best Change Control Practices Industry-Wise

## Slide 33: Best Change Control Practices Industry-Wise
MIS software projects
Outsourced software projects
System software projects
Commercial software projects
Military software projects

## Slide 34: MIS Software Projects - 1
Change Control Boards
  For all projects larger that 5,000 function points
  CCB usually has three to seven people
Automated Change Control
  For all deliverables, which include requirements, specifications, design documents, source code, test plans, user documentation, and training material
  Package should flag recommended changes

## Slide 35: MIS Software Projects - 2
Function Point Metrics for Changes
  For projects larger than 15 function points in size, estimate and measure the function totals of all changes to software project
  These changes include requirements creep, removal (or deferral) of feature, and requirements churn

## Slide 36: Outsourced Software Projects - 1
Larger outsource vendors are often quite expert in implementing change control mechanisms
Once an application has been deployed, new features and modifications average approximately 7% per year for several years in a row (i.e., new and changed features will approximate 7% of function points)

## Slide 37: Outsourced Software Projects - 2
Change Estimation and Costing in Contracts
  Specific clauses for change control are included in the outsource agreements
  The forms of clauses vary with specific needs of the client, but are often based on the predicted volumes of the changes
  Initial set of requirements have a fixed price, but new requirements will be included at a higher price

## Slide 38: Outsourced Software Projects - 3
Function Point Metrics for Changes
  Estimate and measure the function point totals of all changes to software projects larger than 15 function points
Change Control Boards
  For all projects larger that 5,000 function points
  CCB usually has three to seven people

## Slide 39: Outsourced Software Projects - 4
Automated Change Control
  For all deliverables, which include requirements, specifications, design documents, source code, test plans, user documentation, and training material
  Package should flag recommended changes
  Automated change control tools that support only source code are adequate for projects larger than 100 function points

## Slide 40: Systems Software Projects - 1
For these kinds of projects, changes during development can occur for a much wider variety of reasons than those found with internal information systems
Systems software control physical devices

## Slide 41: Systems Software Projects - 2
Change Control Boards
  For all projects larger that 10,000 function points
  CCB usually has three to seven people
    Primary client
    Project office
    Development team
    Hardware portion of the application

## Slide 42: Systems Software Projects - 3
Automated Change Control
  For all deliverables, which include requirements, specifications, design documents, source code, test plans, user documentation, and training material
  Package should flag recommended changes
  Automated change control tools that support only source code are adequate for projects larger than 100 function points

## Slide 43: Systems Software Projects - 4
Function Point Metrics for Changes
  Estimate and measure the function point totals of all changes to software projects
  This data can be used for charge-backs and billing, and to ascertain monthly rate of requirements creep

## Slide 44: Systems Software Projects - 5
Cost Estimates for Changes
  Cost-estimating changes and cost measurement of changes are both difficult
  Use automated estimation tools and function point metrics

## Slide 45: Systems Software Projects - 6
Requirements Tracing and Changes
  Each design feature and even each code module is traced back to specific requirement
  Requirements tracking requires fairly sophisticated automation, and also demand a formal change control board

## Slide 46: Commercial Software Projects - 1
Commercial software vendors may market the same application on different hardware platforms
They may offer the same application in different national languages
When major changes occur, they affect dozens of versions at the same time

## Slide 47: Commercial Software Projects - 2
Change control is a key technology for commercial software vendors
Automated Change Control

## Slide 48: Military Software Projects - 1
The military software community was an early adopter of change control packages
Change control starts during initial development and continues until an application is retired

## Slide 49: Military Software Projects - 2
Change Control Boards
  For all projects larger that 10,000 function points
  CCB usually has three to seven people
    Primary client
    Project office
    Development team
    Hardware portion of the application for hybrid projects

## Slide 50: Military Software Projects - 3
Automated Change Control
  For all deliverables, which include requirements, specifications, design documents, source code, test plans, user documentation, and training material
  Package should flag recommended changes
  This is one of the 16 best practices identified by the Airlie Council

## Slide 51: Military Software Projects - 4
Function Point Metrics for Changes
  Estimate and measure the function point totals of all changes to military projects
  This data can be used to ascertain the monthly rate of requirements creep
Cost Estimates for Changes
  Cost-estimating changes and cost measurement of changes are both difficult
  Use automated estimation tools and function point metrics

## Slide 52: Military Software Projects - 5
Requirements Tracing and Changes
  Each design feature and even each code module is traced back to specific requirement
  Requirements tracking requires fairly sophisticated automation, and also demand a formal change control board
  Change control in the military domain is not limited only to software changes

## Slide 53: Summary
For every kind of software project, employ best practices for change control

## Slide 54: References
Software Engineering Quality Practices by Ronald K. Kandt, Auerbach Publications, 2006 (Chapter 5)
Software Assessments, Benchmarks, and Best Practices by Capers Jones, AW 2000 (Chapters nn)