## Slide 1: SCM Plan and SQA Plan
Lecture # 37

## Slide 2: Software Configuration Management Plan

## Slide 3: IEEE SCM Plan
Introduction
Reference Documents, Definitions, Acronyms
Management
Activities
Resources
Plan Maintenance
Plan Approval

## Slide 4: 1. Introduction - 1
Introduction information provides a simplified overview of the configuration management activities so that those approving, performing, or interacting with the Software Configuration Management Plan can obtain a clear understanding of the SCM Plan.

## Slide 5: Introduction - 2
Explains the purpose and content of the Configuration Management Plan (i.e., the methodical storage and recording of all software components and deliverables during development)
The SCM Plan documents methods to be used for the identification of software items, control and implementation of change, and recording and reporting change implementation status

## Slide 6: Introduction - 3
The plan should describe methods used for:
  Identification of software configuration items,
  Control and implementation of change
  Recording and reporting change and problem report implementation status
  Conducting configuration audits
  Review and approval cycles as well as approval authority, and
  Identification of personnel responsible for configuration management

## Slide 7: 2. Reference Documents, Definitions, Acronyms - 1
This section provides a complete list of documents referenced elsewhere in the text of the SCM Plan. By definition, these documents originate outside the project. Also included in this section is a glossary of project specific terms and their definitions and a list of project-specific abbreviations and acronyms and their meaning

## Slide 8: Reference Documents, Definitions, Acronyms - 2
Reference Documents
Glossary of Terms
Abbreviations and Acronyms

## Slide 9: 3. Management - 1
This section provides information describing the allocation of responsibilities and authorities for software configuration management activities to organizations and individuals within the project structure
Organization
  This section depicts the organizational context, both technical and managerial, within which the prescribed software configuration management activities are to be implemented

## Slide 10: Management - 2
Responsibilities
  Describes the allocation of software configuration management activities to organizational units
Policies, Directives and Procedures
  Any external constraints, or requirements, placed on the SCM Plan by other policies, directives, or procedures must be identified here. A detailed impact analysis should accompany the identification of external constraints

## Slide 11: 4. Activities - 1
Identifies all functions and tasks required to manage the configuration of the software system as specified in the scope of the SCM Plan. Both technical and managerial activities must be identified

## Slide 12: Activities - 2
Configuration Identification
  Identify, name, and describe the documented physical and functional characteristics of the code, specification, design, and data elements to be controlled for the project. The Plan must identify the items to be maintained in configuration management control
  Identifying configuration items
  Naming configuration items
  Acquiring configuration items

## Slide 13: Activities - 3
Configuration Control
  Configuration control activities request, evaluate, approve or disapprove, and implement changes to the software configuration items. Changes include both error correction and enhancement. This section shall identify the records to be used for tracking and documenting the sequence of steps for each change

## Slide 14: Activities - 4
Configuration Control (cont’d)
  Requesting changes
  Evaluating changes
  Approving or disapproving changes
  Implementing changes

## Slide 15: Activities - 5
Configuration Status Accounting
  Record and report the status of configuration items. The following minimum data elements should be tracked and reported for each configuration management item:
    Approved version
    Status of requested changes
    Implementation status of approved changes

## Slide 16: Activities - 6
Configuration Audits and Reviews
  Configuration audits determine the extent to which the actual configuration management items reflect the required physical and functional characteristics. Configuration reviews may also be designed a management tool used to ensure that a software configuration management baseline is established

## Slide 17: Activities - 7
Interface Control
  Coordinates changes to the project's configuration management items with changes to interfacing items outside the scope of the SCM Plan

## Slide 18: Activities - 8
Subcontractor/Vendor Control
  For acquired software, the Software Configuration Management Plan shall describe how the vendor software will be received, tested, and placed under software configuration management control
  For both subcontracted and acquired software, the SCM Plan must define the activities to be performed to incorporate the externally developed items into project configuration management and to coordinate changes to these items

## Slide 19: 5. Resources - 1
Establishes the sequence and coordination for all the software configuration management activities and all the events affecting the Plan's implementation

## Slide 20: Resources - 2
Schedules
  Schedule information shall be expressed as absolute dates, as dates relative to other project activities, as project milestones, or as a simple sequence of events. Graphic representation can be particularly appropriate for conveying this information
Resources
  Identifies the software tools, techniques, equipment, personnel, and training necessary for the implementation of software configuration management activities

## Slide 21: 6. Plan Maintenance
Identifies and describes the activities and responsibilities necessary to ensure continued software configuration management planning during the life cycle of the project. This section of the SCM Plan should state the following:
  Who is responsible for monitoring the SCM Plan
  How frequently updates are to be applied
  How changes to the SCM Plan are to be evaluated and approved
  How changes to the SCM Plan are to be made and communicated

## Slide 22: 7. Plan Approvals

## Slide 23: References for SCM Plan
SCM Plan based on IEEE Standard for Software Configuration Management Plans (Std 828-1990) and the IEEE Guide to Software Configuration Management (Std 1042-1987)
Managing the Software Process by Watts S. Process, AW, 1989, (Chapter 12.1) [pp.228-232]

## Slide 24: Software Quality Assurance Plan (SQAP)

## Slide 25: SQA Plan
Every development and maintenance project should have a software quality assurance plan (SQAP) that specifies:
  Its goals
  The SQA tasks to be performed
  The standards against which the development work is to be measured
  The procedures and organizational structure

## Slide 26: IEEE SQAP Standard - 1
Purpose
Reference documents
Management
Documentation
Standards, practices, and conventions
Reviews and audits
Software configuration management

## Slide 27: IEEE SQAP Standard - 2
Test
Problem reporting and corrective action
Tools, techniques, and methodologies
Media control
Supplier control
Records collection, maintenance, and retention

## Slide 28: 1. Purpose - 1
This section documents the purpose of this Software Quality Assurance (SQA) Plan
It documents the goals, processes, and responsibilities required to implement effective quality assurance functions for the current project

## Slide 29: Purpose - 2
Scope
  Defines the scope of the SQAP in different activities of the software life cycle and even through maintenance

## Slide 30: 2. Reference Documents
Lists the documents referenced in this software quality assurance plan

## Slide 31: 3. Management - 1
This section describes the management organizational structure, its roles and responsibilities, and the software quality tasks to be performed
Management organization
Tasks
Roles and responsibilities
Software assurance estimated resources

## Slide 32: Management - 2
Management Organization
  Describes the support of entities, organizations and personnel
  Relevant entities/roles that are of interest and applicable to this SQA Plan and the software assurance effort specially include
    Project office
    Assurance management office

## Slide 33: Management - 3
Tasks
  This section summarizes the tasks (product and process assessments) to be performed during the development, operations, and maintenance of software
  These tasks are selected based on the developer’s Project Schedule, Software Management Plan (SMP) (and/or Software Maintenance Plan) and planned deliverables, contractual deliverables, and identified reviews

## Slide 34: Management - 4
Tasks (cont’d)
  Product assessments
    Peer Review packages
    Document Reviews
    Software Development Folders
    Software Configuration Management
    Test results
  Process assessments

## Slide 35: Management - 5
Tasks (cont’d)
  Process assessments
    Project Planning
    Project Monitoring and Control
    Measurement and Analysis
    System/Subsystem Reviews
    Peer Reviews
    Requirements Management
    Software Configuration Management and Configuration Audits
    Test Management (Verification & Validation)
    Software Problem Reporting and Corrective Action
    Risk Management
    Supplier Agreement Management

## Slide 36: Management - 6
Roles and Responsibilities
  This section describes the roles and responsibilities for each assurance person assigned to a project
Software Assurance Manager
Software Quality Personnel

## Slide 37: Management - 7
Software Assurance Estimated Resources
  Staffing to support software assurance (i.e., quality, safety, and reliability) activities must be balanced against various project characteristics and constraints, including cost, schedule, maturity level of the providers, criticality of the software being developed, return on investment, perceived risk, etc.

## Slide 38: 4. Documentation - 1
This section identifies the minimum documentation governing the requirements, development, verification, validation, and maintenance of software that falls within the scope of this software quality plan

## Slide 39: Documentation - 2
Each document below shall be assessed (reviewed) by SQ personnel
  The software requirements specifications
  The software design description
  The software verification and validation report
  User documentation

## Slide 40: 5. Standards, Practices, and Conventions
This section highlights the standards, practices, quality requirements, and metrics to be applied to ensure a successful software quality program
This section specifies a minimum content of:
  Documentation standards
  Logic structure standards
  Coding standards
  Commentary standards
Software Quality Program
Standard Metrics

## Slide 41: 6. Reviews and Audits - 1
This section discusses major project reviews conducted by SQA staff and software team members
Generic review guidelines
  A set of guidelines for all formal technical reviews or inspections is presented in this section
  Conducting a review
    General guidelines for conducting a review

## Slide 42: Reviews and Audits - 2
  Roles and responsibilities
    The roles people play during a FTR or inspection and the responsibilities of each player
  Review work products
    Documents, forms, lists produced as a consequence of the FTR/inspection
Formal technical reviews/inspections
  A description of the specific character and the intent of each major FTR/inspection conducted during the software process

## Slide 43: Reviews and Audits - 3
SQA audits
  A description of audits performed by the SQA group with the intent of assessing how well SQA and software engineering activities are being conducted on a project

## Slide 44: 7. Software Configuration Management
A brief overview of the content of the software configuration management (SCM) plan is presented here
Alternatively, the SCM plan is referenced

## Slide 45: 8. Test
SQA personnel will assure that the test management processes and products are being implemented per the Software Management Plan and /or Test Plans
This includes all types of testing of software system components as described in the test plan, specifically during integration testing (verification) and acceptance testing (validation).

## Slide 46: 9. Problem Reporting and Corrective Action - 1
This section describes problem reporting mechanisms that occur as a consequence of the formal technical reviews’ or inspections’ that are conducted and the means for corrective action and follow-up
Reporting mechanisms
  Describes how and to whom problems are reported

## Slide 47: Problem Reporting and Corrective Action - 2
Responsibilities
  Describes who has responsibility for corrective actions and follow-up
Data collection and evaluation
  Describes the manner in which error/defect data are collected and stored for future or real-time evaluation

## Slide 48: Problem Reporting and Corrective Action - 3
Statistical SQA
  Describes the quantitative techniques that will be applied to error/defect data in an effort to discern trends and improvement

## Slide 49: 10. Tools, Techniques, and Methodologies
Specialized tools, techniques, and methods to be used by the SQA group are described in this section

## Slide 50: 11. Media Control

## Slide 51: 12. Supplier Control
SQA personnel will conduct off-site surveillance activities at supplier sites on software development activities
SQA personnel will conduct a baseline assessment of the suppliers’ Quality Management Systems (QMS) to ensure that the suppliers’ have quality processes in place. This initial assessment will help to scope the level of effort and follow-on activities in the area of software quality assurance

## Slide 52: 13. Record Collection, Maintenance, and Retention
SQA personnel will maintain records that document assessments performed on the project. Maintaining these records will provide objective evidence and traceability of assessments performed throughout the project’s life cycle
Example records include the process and product assessments reports, completed checklists, the SQA Activity Schedule, metrics, weekly status reports, etc.

## Slide 53: References for SQA Plan
Managing the Software Process by Watts S. Process, AW, 1989, (Chapter 8.4) [pp.147-150]
SQA Plan Template by R.S. Pressman & Associates, Inc., http://www.rspa.com/docs/sqaplan.html
IEEE template for SQA Plan