## Slide 1: Chapter No. 01 project appraisal and formulation
At the end of the chapter you will be able to…….
Define a project
Understand difference b/w programme, project and plant
Know Characteristics of project
What Types of projects are?
Analyze Phases in Project life cycle
Identify project opportunities
How to select projects initially
Which Kinds of projects are?

## Slide 2: What is a project?
A project is defined as A one-shot, time-tested, goal-directed, major undertaking, requiring the commitment of varied skills and resources.
It is combination of human and non-human resources pulled together in a temporary organization to achieve a specified purpose.
A project is an organized programme of activity carried out to reach a definite goal, often of a non-recurring nature with a specified terminal point.
A project first emerges as a CONCEPT and follows various staged, till it gets COMMISSIONED.

## Slide 3: difference b/w programme, project and plant?
A programme is large in scope. It is a activity-oriented and is not generally time bounded.
A project may be undertaken to set up a plant. When the plant becomes operational, the project is treated as completed and closed.
A project is a one-shot major undertaking.
The term PROJECT is common but the PLANT is not.

## Slide 4: Know Characteristics of project?
Mission or set of objectives.
Termination.
Single entity and responsibility assigned to a single person.
Requires team work.
Has a life cycle represented by growth, maturity and decay.
A project is unique and no two projects are same.
A project is subject to change.
Project is always customer specific.
A project is a complex set of things.
A substantial portion of project work is done through sub-contracting.
A project is exposed to risk and uncertainty. A well-defined project has lesser risk and uncertainty as compared to ill-defined projects.

## Slide 5: Distinctive features of a project?
Project is a non-repetitive and non-routine undertaking, often clouded by uncertainty.
Coordination and good work relationship are essential among the project team members.
Contribution from external agencies are required.
In a project relationships are dynamic, flexible and temporary.

## Slide 6: During the execution of a PROJECT following ISSUES must be considered.
A project management is an organization involves the following issues:
Macro issues
Micro issues

## Slide 7: Macro issues:
Forms and project organization
Project planning and project control
Human aspects of project management

## Slide 8: Micro issues:
Types, objectives and scope of project management
Concept of various phases of project life cycle
Feasibility study including preparation of DPR and project selection
Financial evaluation, cost and time overruns
Implementation phase of project management
Other issues like;
(a) Contracting and contract specification
(b) Foreign exchange and import controls
(c) Shortage of facilities viz., power, fuel, etc.
(d) Labor and tax incentives, etc.

## Slide 9: TYPES OF PROJECTS:
New Projects
Modernization Projects
Expansion Projects
Diversification Projects
Other Projects

## Slide 10: PROJECTS life cycle:
Project life cycle consists of sequential phases which are useful in providing a framework for budgeting, manpower planning and resource allocation and for scheduling project milestones and project reviews.

## Slide 11: PROJECT LIFE CYCLE

## Slide 12: Identification of project opportunities:
01. Business Environment
Industrial Policy
Regulation for Industrial Development
Regulations for Foreign Companies
Monopolies and Restrictive Trade Practices
Incentives for Export Oriented Units
Incentives for Industries in Backward Areas
Incentives for Small Scale Units
Liberalization and New Economic Policy

## Slide 13: Identification of project opportunities:
02. Sources of Project Ideas
  Analysis of industries’ performance:
  Analysis of Inputs and outputs of industries:
  Analysis of Imports and Exports:
  Government Policies and Five Year Plans:
  Suggestions of financial institutions development agencies:
  Survey of local resources:
  Analysis of economic and social trends:
  New technology
  Emulating consumption patterns from abroad
  Revitalizing of sick units:
  Analysis of unsatisfied needs of consumers:
  Trade fairs and industry exhibitions:
  Stimulating of creativity for generating new ideas:
  Chance Factor:

## Slide 14: Initial selection of projects:
In the entire process of project evaluation,
the project selection criteria constitute the most critical choices
  Financial Profitability
    Cost and benefits
    Incremental cost
    b) Non-financial Profitability
    Economic
    Social
    environmental

## Slide 15: Initial selection of projects:
01. Preliminary Consideration
  Match with the entrepreneur profile
  Fit with national priorities
  Availability of inputs
  Market size
  Cost
  Risk

## Slide 16: Initial selection of projects:
02. Strategies for Implementing Project Ideas:
  Increase in capacity current product range
  Vertical Integration____ backward and forward
  Diversification
  Mergers

## Slide 17: KINDS OF PROJECTS:

## Slide 18: Overview of a project: