## Slide 1: Chapter No. 02 project selection considerations and feasibility studies
At the end of the chapter we will be able to…….
What should be the considerations and priorities in setting up projects at micro and macro level?
Project analysis
Feasibility studies
Project reports
Over-all project cycle (a project work comprises several distinct stages)

## Slide 2: Economic considerations for investment in projects
Investment in projects is an integral part of economic development.
A good project approach leads a nation towards rapid economic development by way of:
  Setting investment opportunities within a national plan strategy
  Getting the right policies
  Combining projects investments with technical assistance
  Training people and strengthening organizations
The best way to keep a nation on the path of sound economic development is to practice the following:
  Responding to changing circumstances
  Combining rational economic choice with informed political judgment
  Avoiding past mistakes
  Maintaining a steady pace

## Slide 3: 2.3 Management of investment projects at national level
Management of projects takes place at the following levels:
  AT NATIONAL LEVEL (plans for investment are formulated and the macro-economic frameworks of policies are laid down for economic growth.
  AT SECTORAL LEVEL (priorities for investment are determined within each sector)
  AT PROJECT LEVEL (the individual projects are identified, prepared and implemented, and attention is given to their economic, technical, financial, social and other dimensions)

## Slide 4: 2.3.1 project investment planning for development
Project investment planning is directed increasingly towards new goals. A country having a wide potential follows a strategy with two elements:
A macro-economic framework of policies: (spurs economic growth and influence desired behavior from public and private entities.)
  fiscal and monetary policy, exchange rates, wage and trade policies, and all aspects of economic growth.
Public sector investment programme:
  Allocates scarce resources to high-priority public needs.

## Slide 5: 2.3.2 Pricing policies

## Slide 6: 2.3.3 INVESTMENT IN PUBLIC SECTOR PROJECTS

## Slide 7: 2.5.4 Analysis of project
The examination of all the costs or problems of a project before work on it is started.
A multidimensional project analysis is carried out by doing these
Market Analysis
Technical Analysis
Economic Analysis
Financial Analysis
Social Analysis
Institutional Analysis
Environmental Analysis
Logistic Analysis

## Slide 8: 1. Market Analysis
Marketing research that yields information about the marketplace. Two questions are answered in this analysis.
  What would be the aggregate demand of proposed product or service?
  What would be the market share of the project under appraisal/ analysis?
  For assessment of above two things a wide variety of information (major issues) are required such as
  Past and future consumption trend and supply position
  Production constraints
  Export and import position
  Demand elasticity
  Consumer’s behavior - preferences, attitudes and requirements
  Channel of distribution
  Marketing policy of organization

## Slide 9: 2. Technical Analysis
Whether the prerequisites for the success of project are considered?
Good choices with regard to location, size, process, machine etc.
  Major issues
  Preliminary tests and studies
  Availability of raw material, power and other inputs
  Optimal scale of operations
  Choice of suitable production process
  Choice of appropriate machines and equipment
  Effluent and waste disposal
  Proper layout of plant and building
  Realistic work schedules
  Socially acceptable technology

## Slide 10: 3. Economic Analysis
Whether the prerequisites for the success of project are considered?
Good choices with regard to location, size, process, machine etc.
  Social cost - benefit analysis
  Direct economic benefits and costs in terms of shadow prices
  Impact of project on distribution of income in society
  Impact on level of saving and investment in the society
  Impact on fulfillment of national goal
  - self sufficiency
  - employment
  - social order

## Slide 11: 4. Environmental Analysis/ Ecological
Impact of project on quality of
  Air
  Water
  Noise
  Vegetation
  Human life
  Major projects, such as these, cause environmental damages
  Power plants
  Irrigation schemes
  Industries like bulk drugs, chemicals and leather processing
  Likely damages and cost of restoration

## Slide 12: 5. Financial Analysis
Whether the project is financially viable?
  Two considerations
  Servicing debt
  Meeting return expectations

## Slide 13: 5.Financial Analysis (Continued)
Investment and phasing of total cost
Means of financing
Cost of capital
Projected profitability
Break even point
Cash flows in the project

## Slide 14: 5. Financial Analysis (Continued)
Investment is worthwhile or not?
- Net present value
- Internal Rate of Return
- Payback period
Loan returning capability
- Debt servicing coverage ratio
Level of Risk

## Slide 15: 6. Social Analysis
Impact of investment project on
- People (intended beneficiaries) and their lives. (traditions, values social organization)
- in order to have support from the community for a successful project.
Social analysis should be based on
- Sociocultural and demographic characteristics of project population.
- Organization of the project population to carry out productive activities.
- Project’s cultural acceptability, its capacity to adapt to people’s behavior, needs, and bring about changes in them.
- Strategy to ensure commitment and sustained participation of the project population throughout the project life cycle.
Social analysis requires professional qualification and experience because human behavior can not be predicted perfectly.
In developing countries, existence of women in society is usually ignored. So do not do it.
Example of projects are health, education, rural development, power, communication, infrastructure.

## Slide 16: 7. Institutional Analysis
Done to determine the capabilities of the institution in terms of its administration, managerial, technical other staff to implement the project.
Reasons for poor institutions.
- Low wage and salary
- Political influence in operations and staff hiring
- inexperienced and inefficient employees
To improve the institutions
- suitable wage and salary, minimize the gape between private and public sector salary and other perks.
- absence of political influence
- Privatization
- Public-Private Partnership

## Slide 17: 8. Logistic Analysis
Done to determine the capabilities of the institution in terms of its administration, managerial, technical other staff to implement the project.
Reasons for poor institutions.
- Low wage and salary
- Political influence in operations and staff hiring
- inexperienced and inefficient employees
To improve the institutions
- suitable wage and salary, minimize the gape between private and public sector salary and other perks.
- absence of political influence
- Privatization
- Public-Private Partnership